## Slide 1
Group 21
Natural Disaster Severity Prediction
Progress Check - May 21, 2026

## Slide 2
Project Overview & Task
🎯 Goal: Predict drought severity (0-5) for next 5 weeks 📊 Data: 2,248 regions × 91 days meteorological features 🔍 Evaluation: Macro-Averaged Mean Absolute Error (MAE) Baselines to Beat: • Baseline 1: 0.9117 • Baseline 2: 0.8623 • Baseline 3: 0.8056 ← Our Target!

## Slide 3
What We've Done ✅
Data Processing ✓ Loaded 2,248 regions with 16 meteorological features ✓ Handled missing values and outliers ✓ Created time-series features Model Development ✓ Implemented LightGBM (Gradient Boosting) ✓ Feature engineering pipeline ✓ Hyperparameter optimization Submission Pipeline ✓ Made 12 submission iterations ✓ Tested ensemble & blending methods ✓ Code organized on GitHub

## Slide 4
Challenges & Next Steps
Challenges:
• Time-series forecasting • Sparse weekly labels • Model complexity • Overfitting risks
Next Steps (May 22 - June 10):
1. Hyperparameter tuning 2. Ensemble combinations 3. Feature importance analysis 4. Final Kaggle submission 5. Technical report (IEEE)
Goal: Final MAE < 0.8056 | Complete code on GitHub